**Project Planning Phase**

**Project Planning (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprin**  **t** | **Functional**  **Requirement**  **(Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Story Point s** | **Prio**  **rity** | **Team Member**  **s** |
| **Sprin**  **t-1** | **User Authenticati on** | USN-1 | As a user, I can sign up and log in securely. | 3 | High | G siva rama krishna  D sai  D dani  P devika |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medi um | G siva rama krishna  D sai  D dani  P devika |
| **Sprin**  **t-2** | **Property**  **Discovery &**  **Visit Booking** | USN-3 | As a tenant, I can search and filter properties by location, price, and amenities. | 2 | High | G siva rama krishna  D sai  D dani  P devika |
| **Sprin**  **t-3** | **Profile &**  **Communicati**  **ot** | USN-4 | As a landlord, I can set up and update my property listings. | 3 | High | G siva rama krishna  D sai  D dani  P devika |
|  |  | USN-5 | As a user, I can update my profile information. | 2 | High | D sai |

|  |  |
| --- | --- |
| Date | 16-06-2025 |
| Team ID | LTVIP2025TMID53111 |
| Project Name | House Hunt : Finding Your Perfect Rental Home |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

**Product Backlog & Sprint Schedule**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | s.jahnav  i  b.siri  s.sravya |
|  |  | USN-6 | As a user, I can send/receive messages. | 2 | Medi um | s.kurma rao  s.jahnav  i  b.siri  s.sravya |
| **Sprin**  **t-4** | **Payment**  **Integration &**  **Reviews** | USN-7 | As a client, I can pay freelancers securely. | 3 | High | s.kurma rao  s.jahnav  i  b.siri  s.sravya |
|  |  | USN-8 | As a user, I can leave a review after project completion. | 2 | Medi um | s.kurma rao  s.jahnav  i  b.siri  s.sravya |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medi um | s.kurma rao  s.jahnav  i  b.siri  s.sravya |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total**  **Story**  **Points** | **Durat ion** | **Sprint**  **Start**  **Date** | **Sprint End**  **Date**  **(Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| **Sprint1** | 20 | 4 Days | 16 June  2025 | 20 june 2025 | 20 | 20 june 2025 |
| **Sprint2** | 20 | 4 Days | 16 June  2025 | 20 june 2025 | 20 | 20 june 2025 |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint3** | 20 | 4 Days | 16 June  2025 | 20 june 2025 | 20 | 20 june 2025 |
| **Sprint4** | 20 | 4 Days | 16 June  2025 | 20 june 2025 | 20 | 20 june 2025 |